# Vision and Scope Document

Project: LocalStore POS

Version: 1.0 (Draft)

Status: In Progress

__________________________________________________

## 1. Business Requirements

### 1.1. Background

Currently, many small-scale local retail stores operate using manual processes or disjointed, non-synchronized management tools. Employee management, shift tracking, and regular system status updates are prone to errors, leading to revenue loss and difficulties in scaling. The LocalStore POS project was initiated to provide a centralized sales management solution, modernizing operations for these stores.

### 1.2. Business Opportunity

Store owners need a reliable system to manage not just sales transactions but also platform administration (Master Data) and strict employee authorization. The business opportunity lies in providing a lean, easy-to-use POS platform that possesses strong administrative controls (Admin features), which free solutions on the market often lack. This system will address:

Strict control of employee access rights.

Flexible management of system parameters (Settings/Master Data) without code intervention.

A foundation for future chain expansion.

### 1.3. Business Objectives

**BO-1:** Reduce time spent on user administration and employee authorization by 50% within the first month of deployment.

**BO-2:** Ensure 100% of system configuration changes (Settings/Status) are performed via the Admin interface, completely eliminating direct database edits.

**BO-3:** Provide a secure authentication mechanism (Password/OTP) to reduce unauthorized access risks to below 1%.

### 1.4. Success Metrics

**SM-1:** System operates stably with > 500 sample data records (Packages/Settings) without Data Integrity errors.

**SM-2:** 100% of Administrators can independently perform "Add New Master Data" operations without guidance after one training session.

**SM-3:** Response time for list management functions (User List, Setting List) is under 2 seconds.

### 1.5. Vision Statement

For retail store owners and Shop Managers who need strict and flexible control over their operational systems, LocalStore POS is a comprehensive sales management solution. Unlike rigid traditional POS systems, LocalStore POS focuses on building a strong administrative foundation (Strong Admin Foundation), allowing for customization of operational statuses and detailed authorization, helping businesses operate smoothly and securely.

### 1.6. Business Risks

**RI-1:** End-users (sales staff) may encounter difficulties if the admin interface is too complex or overly technical.

**RI-2:** Integration with specific POS hardware (printers, cash drawers) may encounter unforeseen driver errors.

**RI-3:** Data security risks if the authorization mechanism is not thoroughly tested.

### 1.7. Business Assumptions and Dependencies

**AS-1:** The store has a stable internet network infrastructure.

**AS-2:** The System Administrator has basic knowledge of the store's business processes.

**DE-1:** The project depends on the completion of the Database Schema design (as described in the G6_RDS document) before logic coding can begin.

__________________________________________________

## 2. Scope and Limitations

### 2.1. Major Features

**System Administration (Core):**

Admin Dashboard.

Setting List Management: View, Add New, Update Status (Active/Inactive), Filter by type.

**User Management:**

New User Registration.

User List Management with detailed info (Role, Status).

Login/Logout and Authentication mechanisms (OTP/Password).

**Master Data Management:**

CRUD (Create, Read, Update, Soft Delete) for Master Data entities (Packages, Categories...).

### 2.2. Scope of Initial and Subsequent Releases

| Feature | Initial Release (v1.0) | Subsequent Releases (v1.x -> v2.0) |
| --- | --- | --- |
| **User Mgmt** | Registration, Login, User List (View/Edit Status) | Dynamic Role-based Access Control, User Profile Picture |
| **System Setting** | Basic parameter configuration, Status Act/Inact | UI Configuration (Theme), Multi-language support |
| **POS Feature** | (Not in core scope of current RDS) | Checkout Screen, Invoice Printing, Inventory Management |
| **Reporting** | Grid View Reports | Revenue Charts, Excel/PDF Export |

*Note: Based on the provided G6_RDS document, the first version focuses heavily on the administrative framework (Admin/Back-office).*

### 2.3. Limitations and Exclusions

**L-1:** The first version does not support Offline sales (when internet is lost).

**L-2:** Online payment gateway integration (Momo, VNPay) is not included in this stage.

**E-1:** CRM features (Loyalty Management) are excluded from Release 1.0.

__________________________________________________

## 3. Business Context

### 3.1. Stakeholder Profiles

| Stakeholder | Value/Benefit | Attitude | Key Interests | Constraints |
| --- | --- | --- | --- | --- |
| **Shop Owner** | Full operational control, reduced loss. | Strong supporter | Revenue reports, System security, Cost reduction. | Budget for new hardware. |
| **Administrator** | Centralized management tool, easy system configuration. | Supportive but wary of complexity | User Management, Data Integrity, Ease of config. | Time needed for initial setup. |
| **Sales Staff** | (Future) Streamlined sales process. | Potential resistance to change | Ease of use, Stability, Speed of checkout. | Limited technical skills. |

### 3.2. Project Priorities

| Dimension | Driver (State Objective) | Constraint (State Limit) | Degree of Freedom (State Allowable Range) |
| --- | --- | --- | --- |
| **Schedule** |  | Release 1.0 to be completed by [Date] (Foundation Phase) |  |
| **Features** |  |  | 70% of non-core Admin features can be deferred to v1.1 |
| **Quality** | Data Integrity and Security must be impeccable (0% critical data errors) |  |  |
| **Cost** |  | Minimal infrastructure cost (utilize existing hardware) |  |
| **Staff** |  | Team size fixed at current capacity |  |

### 3.3. Deployment Considerations

**Environment:** Web Application (Java-based backend).

**Access:** Access via internal web browser or public internet (HTTPS configuration required).

**Training:** User manuals needed for Admins on Initial Data Setup.